|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Starting Date | 25 December 2024 |  | Ending Date | 28 February 2025 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Task | Deadline date | Completed date | Credits | Collaborator |
| Parin Zala | Message Box Front End [Employee] | 26 DEC 2024  Thursday | -- | 01 | Jay Ramani |
| Parin Zala | Terms and Conditions Webpage | 31 DEC 2024  Tuesday | -- | 01 | Nihar Trivedi |
| Parin Zala | House Tax Payment [Frontend] - Employee | 06 JAN 2025  Monday | -- | 01 | Jay Ramani |
| Parin Zala | Feedback Backend System | 10 JAN 2025  Monday | -- | 01 | Jyotin Tank |
| Parin Zala | DFD Level 1,2 | 20 JAN 2025  Monday | -- | 02 | -- |
| Parin Zala | SRS Abstract | 23 JAN 2025  Thursday | -- | 01 | -- |
| Parin Zala | SRS Module 3 | 24 JAN 2025  Friday | -- | 01 | -- |
| Sneh Faldu | Research of Payment Gateway | 21 DEC 2024  Thursday | -- | 01 | Jay Ramani |
| Sneh Faldu | House Tax Payment [Frontend] – Customer | 06 JAN 2025  Monday | -- | 01 | Jay Ramani |
| Sneh Faldu | PPP Tender Front End | 10 JAN 2025  Monday | -- | 01 | Nihar Trivedi |
| Sneh Faldu | PPP Proposal Front End | 20 JAN 2025  Monday | -- | 01 | Parin Zala |
| Sneh Faldu | PPP Proposal Backend | 27 JAN 2025  Monday | -- | 01 | Jay Ramani |
| Sneh Faldu | Progress Bar Setup of customer complaints [customer/employee] | 03 FEB 2025  Monday | -- | 02 | Jay Ramani |
| Sneh Faldu | Appendix A | 07 FEB 2025  Friday | -- | 01 | Nihar Trivedi |
| Sneh Faldu | Appendix C | 10 FEB 2025  Monday | -- | 01 | Parin Zala |
| Nihar Trivedi | Research on messaging system | 21 DEC 2024  Thursday | -- | 01 | Jay Ramani |
| Nihar Trivedi | Message Box Front End [Customer] | 26 DEC 2024  Thursday | -- | 01 | Jay Ramani |
| Nihar Trivedi | Hall Booking Backend | 10 FEB 2025  Monday | -- | 01 | Jay Ramani |
| Nihar Trivedi | ER/CLASS/ACTIVITY Diagram | 14 FEB 2025  Friday | -- | 03 | -- |
| Nihar Trivedi | SRS Module 1,2 | 17 FEB 2025  Monday | -- | 02 | -- |
| Jay Ramani | Progress Bar Setup of customer requests [customer/employee] | 26 DEC 2024  Thursday | ON TIME  28 NOV 2024 | 02 | -- |
| Jay Ramani | Message Box Backend [Customers] | 6 JAN 2025  Monday | -- | 01 | -- |
| Jay Ramani | Message Box Backend [Employee] | 10 JAN 2025  Friday | -- | 01 | -- |
| Jay Ramani | House Tax Payments Customer [Backend] | 20 JAN 2025  Monday | -- | 01 | -- |
| Jay Ramani | PPP Tender Backend | 27 JAN 2025  Monday | -- | 01 | -- |
| Jay Ramani | Nav Bar Set Up Customer | 31 JAN 2025  Friday | -- | 01 | Nihar Trivedi |
| Jay Ramani | Nav Bar/Footer Set Up Employee | 03 FEB 2025  Monday | -- | 01 | Parin Zala |
| Jay Ramani | Nav Bar/Footer Set Up Admin | 07 FEB 2025  Friday | -- | 01 | Jyotin Tank |
| Jyotin Tank | Progress Bar Setup of customer applications [customer/employee] | 06 JAN 2025  Monday | -- | 02 | Jay Ramani |
| Jyotin Tank | Hall Booking Front-End | 26 Dec 2024  Monday | -- | 01 | Jay Ramani |
| Jyotin Tank | House Tax Payment Employee Backend | 27 JAN 2025  Monday | -- | 01 | Jay Ramani |
| Jyotin Tank | UseCase/Sequence/FlowChart | 31 JAN 2025  Friday | -- | 03 | -- |
| Jyotin Tank | Customer Footer | 20 FEB 2025  Thursday | -- | 01 | -- |
| Jyotin Tank | Public Holidays | 20 FEB 2025  Manually Credits of all members | -- | 01 | Sneh Faldu |
| Name | Credits |  |  |  |  |
| Parin Zala | 11 |  |  |  |  |
| Sneh Faldu | 10 |  |  |  |  |
| Nihar Trivedi | 11 |  |  |  |  |
| Jay Ramani | 23 |  |  |  |  |
| Jyotin Tank | 11 |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |